Here is the project charter  :  for the coffee and beverage ordering app

Official project name:  Coffee Time (Coffee and Fast Beverages Ordering Platform)

Project sponsor: Private Investor

Project manager: AHMED ESSAM AHMED MOHMMED

Purpose of the project : To simplify the pre-ordering process for favorite coffee and beverages from the cafe, solving the problem of long waiting lines, and providing an easy, fast way to pay and pick up instantly.

Business case:
Coffee Time is a simple platform for ordering beverages with a click of a button. It allows users to browse the beverage menu, select coffee types, specify pick-up times, and pay securely online. The app helps cafe management organize orders and generates revenue by charging a 10% commission on each order.

Key deliverables:
Coffee Time mobile application that will work on both Android and iOS.

Project milestones:
Requirements review: Requirements specifications are complete, correct, approved, and suitable by 10/10/2026.  
*  Critical design review :  Detailed designs fully implement the system architecture, are approved, and are suitable for input into the development of code by 10/11/2026.

*  System test review :  The software product has passed system testing and is suitable for input into acceptance testing by 1/12/2026.  
*  Product operational : The software is in use in its target operational environment by 30/12/2026.

Project resources:
Staff: 2 Android developers, 2 iOS developers, 1 back-end developer, 1 front-end developer, 1 UI/UX designer.

Hardware: 7 laptops, 1 server.

Software: Software licenses (IDE Editors, Figma, Database Management Tools, API services).

Budget : Budget allocated for this project is 300,000 L.E.

Constraints : This project must be delivered within the specified budget.  
This project must be delivered on 15/1/2027.  
Any laptops or computers needed must be bought from Dell company.

High level risks:

*  Inaccurate cost and time estimates.

*  Scope creep: uncontrolled changes and continuous growth of project features (e.g., adding food and desserts).  
*  Project team misunderstand functional requirements.  
*  Loss of key personnel.  
*  Customer will not accept the software as delivered even though it meets all specifications.  
*  Payment gateway is a poor match for the target audience.  
*  Project key success criteria not clearly defined to verify the successful completion of each project phase.

p